# BancaFiel Digital Transformation

AWS-Powered Loan & Credit Card Processing Solution

Detailed Technical & Financial Analysis

Prepared for: KPMG Digital Lighthouse Project

Prepared by: ITESM Consulting Team

Date: February 2026

Version: 2.0 (Updated with Mexican Context)

# Table of Contents

(Table of contents will be automatically generated when opened in Word)

# BancaFiel Digital Transformation

## AWS-Powered Loan & Credit Card Processing Solution

Detailed Technical & Financial Analysis

Prepared for: KPMG Digital Lighthouse Project

Prepared by: ITESM Consulting Team

Date: February 2026

Version: 2.0 (Updated with Mexican Context)

## Executive Summary

BancaFiel, a Mexican bank, is losing approximately $180,000-$380,000 USD per month due to a manual loan and credit card application process that takes one week to complete. This delay causes 10% application loss, rising fraud from manual errors, and customer attrition to competitors who approve applications in hours.

Our proposed AWS solution automates 90% of the processing workflow—including document extraction, data validation, fraud detection, and workflow routing—while maintaining human oversight on all final credit decisions. This approach reduces processing time from 1 week to under 2 hours (97% reduction), cuts fraud by 70%, and costs only $250-350 USD per month to operate.

The financial impact: $142,000 to $312,000 USD in monthly savings through reduced fraud losses, recovered lost applications, and improved staff efficiency. With an annual ROI of 5,680% to 12,480%, the system pays for itself in less than one week.

### Key Metrics at a Glance:

| Metric | Current | With AWS | Improvement |
| --- | --- | --- | --- |
| Processing Time | 1 week | 2 hours | 97% reduction |
| Application Loss | 10% (1,500/month) | 3% (450/month) | 1,050 more approvals |
| Fraud Rate | ~2% | ~0.6% | 70% reduction |
| Monthly Staff Cost | $4,500-9,500 USD | $1,800-3,800 USD | $2,700-5,700 saved |
| AWS Operating Cost | $0 | $300 USD | +$300 |
| Net Monthly Savings | - | - | $142,000-$312,000 USD |
| Annual ROI | - | - | 5,680% - 12,480% |

## Table of Contents

Problem Statement

Detailed Workflow: Current vs. Proposed

AWS Solution Architecture

Why We Chose Each AWS Service

Cost Analysis (Mexican Context)

Implementation Plan

Team Roles & Responsibilities

## 1. Problem Statement

### 1.1 Current Manual Process

BancaFiel currently processes loan and credit card applications through an eight-step manual workflow that creates significant operational bottlenecks.

How it works today:

Applications arrive via email with attached PDF documents (INE/IFE, proof of address, bank statements)

Staff manually download each attachment from email

Staff open PDFs individually and read them

Staff extract customer data by hand (name, address, ID number, income)

Staff type information into Excel spreadsheets

Staff search the bank database to validate customer exists

Staff compare data across documents manually to check for inconsistencies

Staff route to approvers via email and wait for responses

Approvers review and make decision

Staff manually update the ERP system with final decision

Staff manually send email notification to customer

Current Performance:

Volume: 500 applications per day (~15,000 per month)

Processing Time: Approximately 1 week per application

Staff Required: 5-8 full-time employees for data entry and processing

Application Loss Rate: 10% (1,500 applications/month abandoned by customers)

Manual Errors: Rising fraud incidents from data entry mistakes

### 1.2 Business Impact (Mexican Context)

The manual process creates four critical business problems:

**1. Lost Revenue**

The 10% application loss rate translates to 1,500 lost applications monthly. In the Mexican market:

Average personal loan: $3,000-5,000 USD

Average credit card limit: $500-1,500 USD

Combined average application value: ~$2,000 USD

Bank profit margin: 2-5% per approved loan

Calculation:

1,500 lost applications × $2,000 average × 3.5% margin = $105,000 USD/month in lost revenue

Customers who wait too long simply switch to competitors (BBVA, Santander, Banorte) who approve applications in hours.

**2. Fraud Losses**

Manual data entry errors create vulnerabilities that fraudsters exploit:

Estimated fraud rate: 2% of approved applications (Mexican banking average)

15,000 applications × 2% = 300 fraudulent approvals/month

Average fraud loss: $1,500 USD per case (Mexican context)

Calculation:

300 fraudulent cases × $1,500 = $450,000 USD/month in fraud losses

With AWS fraud detection (70% reduction):

90 fraudulent cases × $1,500 = $135,000 USD/month

Savings: $315,000 USD/month

**3. Staff Costs (Mexican Salaries)**

Current team composition:

3-4 Junior data entry staff: $550 USD/month each

2-3 Banking analysts: $1,200 USD/month each

1 Senior loan officer: $2,000 USD/month

Current monthly cost: $4,500-9,500 USD/month

With AWS automation:

1-2 Junior staff (exception handling): $550-1,100 USD/month

1-2 Analysts (approvals): $1,200-2,400 USD/month

1 Senior officer: $2,000 USD/month (if needed)

New monthly cost: $1,800-3,800 USD/month

Savings: $2,700-5,700 USD/month

**4. Competitive Disadvantage**

Modern Mexican banks (BBVA Bancomer, Nu, Klar) process applications in 2-4 hours using automated systems. BancaFiel's one-week timeline drives customers to competitors, particularly younger, tech-savvy customers (millennials, Gen Z) who expect instant digital experiences.

Total Current Monthly Losses: $142,000-$380,000 USD

## 2. Detailed Workflow: Current vs. Proposed

This section describes exactly what happens when a customer submits a loan or credit card application.

### 2.1 Current Manual Workflow (1 Week)

Step 1: Customer Submits Application (Day 1, 9:00 AM)

Customer fills out paper form or Word document

Scans their INE/IFE (Mexican national ID)

Scans proof of address (utility bill, bank statement)

Sends email to applications@bancafiel.com with attachments

Time: Customer spends ~20 minutes

Step 2: Email Received (Day 1, 9:20 AM)

Email arrives in shared Outlook inbox

Sits in inbox until staff member checks email

Wait time: 1-4 hours (depending on staff workload)

Step 3: Staff Downloads Attachments (Day 1, 1:00 PM)

Junior staff member opens email

Downloads 3-5 PDF attachments to computer

Saves files to folder

Time: 5 minutes per application

Step 4: Staff Opens and Reads Documents (Day 1, 1:05 PM)

Opens each PDF individually

Reads INE/IFE to find: Name, address, date of birth, CURP number

Reads proof of address to verify: Address matches INE

Reads bank statements (if provided) to estimate income

Time: 10-15 minutes per application

Step 5: Staff Manually Types Data into Excel (Day 1, 1:20 PM)

Opens Excel spreadsheet template

Types customer name, address, ID number, income by hand

Types requested loan amount or credit limit

Copy-paste errors are common (wrong digits, typos)

Time: 10 minutes per application

Step 6: Staff Validates Against Bank Database (Day 1-2)

Opens bank's internal system

Searches for customer by name or ID

Checks if customer exists (existing vs. new customer)

Checks if customer has outstanding debts

May need to call customer if data doesn't match

Time: 5-30 minutes per application (can take days if customer doesn't answer phone)

Step 7: Staff Sends to Approver via Email (Day 2-3)

Staff copies Excel data into email

Attaches original PDF documents

Sends to loan officer or credit analyst

Email sits in approver's inbox

Wait time: 1-3 days (approvers are busy)

Step 8: Approver Reviews Application (Day 4-5)

Approver downloads attachments again

Re-reads documents to verify staff entered data correctly

Makes decision based on experience/judgment

No systematic fraud checks

Time: 15-30 minutes per application

Step 9: Staff Updates ERP System (Day 5-6)

If approved: Staff manually types approval into ERP system

If rejected: Staff notes reason in system

Time: 5 minutes per application

Step 10: Staff Notifies Customer (Day 6-7)

Staff writes email to customer

Manually types: "Approved" or "Rejected"

Customer receives notification

Time: 5 minutes per application

Total Time: 5-7 days

Total Staff Time: 60-120 minutes per application

Problems: 10% of applications are lost/abandoned during this slow process

### 2.2 Proposed AWS Workflow (2 Hours)

Now let's see what happens with our AWS solution:

Step 1: Customer Submits Application (0:00 - Start)

Customer goes to BancaFiel web application (built with React)

Fills out digital form (name, address, requested amount)

Uploads documents: INE/IFE photo, proof of address PDF, bank statement

Clicks "Submit"

What happens behind the scenes:

- Web app (hosted on AWS Amplify) sends data to API Gateway

- API Gateway receives the request and triggers AWS Lambda function

- Lambda function saves uploaded files to Amazon S3 bucket

- S3 bucket triggers next Lambda function automatically

Time: Customer spends 5 minutes

Customer sees: "Application received! We'll notify you within 2 hours."

Step 2: Automatic Document Processing (0:00-0:02 - 2 minutes)

What happens:

- AWS Lambda function #1 (processDocument) receives S3 upload notification

- Lambda calls Amazon Textract API

- Textract uses AI to read the PDF/images and extract text

- Textract identifies: Name, address, ID number, date of birth automatically

- Returns structured JSON data (not plain text)

Example output:

{
  "name": "María González López",
  "address": "Calle Reforma 123, Col. Centro, Monterrey, NL",
  "id_number": "GOLM850315MNLNPR04",
  "date_of_birth": "1985-03-15",
  "requested_amount": "$50,000 MXN"
}

No human involvement - AI reads documents automatically

Time: 30-60 seconds

Step 3: Automatic Data Validation (0:02-0:03 - 1 minute)

What happens:

- AWS Lambda function #2 (validateData) receives extracted data

- Lambda queries Amazon RDS database (PostgreSQL)

- Checks if customer exists in database

- Checks if address on INE matches address on proof of address

- Checks if customer has outstanding loans

- Validates ID number format (CURP validation algorithm)

Example query:

SELECT * FROM customers WHERE id_number = 'GOLM850315MNLNPR04';

Result: "Existing customer, good payment history, no outstanding debts"

No human involvement - Database checks automatically

Time: 10 seconds

Step 4: Automatic Fraud Detection (0:03-0:04 - 1 minute)

What happens:

- AWS Lambda function #3 (detectFraud) sends data to Amazon Fraud Detector

- Fraud Detector checks for:

- Duplicate applications (same person applying multiple times)

- Inconsistent data (address on INE doesn't match proof of address)

- Suspicious patterns (10 applications from same IP address)

- Known fraud indicators (forged documents, stolen identities)

- Fraud Detector returns fraud risk score: 0-1000

- 0-300 = Low risk (GREEN)

- 300-700 = Medium risk (YELLOW)

- 700-1000 = High risk (RED)

Example output:

{
  "fraud_score": 180,
  "risk_level": "LOW",
  "reasons": [
    "Existing customer with good history",
    "Documents consistent",
    "No duplicate applications found"
  ]
}

No human involvement - AI detects fraud automatically

Time: 5-10 seconds

Step 5: Automatic Routing Decision (0:04-0:05 - 1 minute)

What happens:

- AWS Step Functions orchestrates the workflow

- Based on fraud score, Step Functions decides:

- If fraud score > 700 (HIGH): Auto-reject → Send rejection email → STOP

- If fraud score 300-700 (MEDIUM): Route to Senior Loan Officer for review

- If fraud score < 300 (LOW): Route to Credit Analyst for quick approval

In this example: Fraud score = 180 (LOW) → Route to Credit Analyst

What gets sent to analyst:

- All extracted data (no need to re-read documents)

- Fraud risk assessment (GREEN - Low risk)

- System recommendation (APPROVE or NEEDS REVIEW)

- Links to original documents (if analyst wants to verify)

No human involvement yet - System routes automatically

Time: Instant

Step 6: Analyst Notification (0:05 - Instant)

What happens:

- AWS Step Functions triggers Amazon SNS (notification service)

- SNS sends notification to analyst's phone/email

- Analyst opens web dashboard

Analyst sees:

New Application #45231 - READY FOR REVIEW

Customer: María González López
Type: Personal Loan
Amount: $50,000 MXN ($2,940 USD)

✅ Fraud Score: 180 (Low Risk)
✅ All documents validated
✅ Existing customer (good payment history)
✅ Income verified: $25,000 MXN/month
⚠️ Loan-to-income ratio: 50% (acceptable)

System Recommendation: APPROVE

[View Documents] [Approve] [Reject] [Request More Info]

Analyst's job: Review the summary (30 seconds), make decision

No data entry needed - Everything already extracted

Time for analyst: 30 seconds - 5 minutes

Step 7: Human Approval Decision (0:05-0:10 - 5 minutes)

What happens:

- Analyst reviews pre-analyzed data

- Clicks "Approve" button (or "Reject" if concerned)

- This is the only manual step - human makes final decision

Why human is needed:

- We don't know BancaFiel's exact approval criteria yet

- Banking regulations may require human oversight

- Complex cases need human judgment

Time: 30 seconds to 5 minutes

Step 8: Automatic ERP Update (0:10-0:11 - Instant)

What happens:

- When analyst clicks "Approve," web app sends decision to API Gateway

- API Gateway triggers AWS Lambda function #4 (updateERP)

- Lambda writes approval to Amazon RDS database

- Lambda logs the decision with timestamp, approver name, fraud score (audit trail)

Example database record:

INSERT INTO applications (
  customer_id, amount, status, approved_by, fraud_score, timestamp
) VALUES (
  'GOLM850315', 50000, 'APPROVED', 'analyst@bancafiel.com', 180, NOW()
);

No human involvement - Database updates automatically

Time: 1-2 seconds

Step 9: Automatic Customer Notification (0:11-0:12 - Instant)

What happens:

- Lambda function #4 triggers Amazon SES (email service)

- SES sends professional email to customer

Email example:

Estimada María,

¡Buenas noticias! Su solicitud de préstamo ha sido APROBADA.

Monto aprobado: $50,000 MXN
Próximos pasos: [Link to complete loan documentation]

Gracias por confiar en BancaFiel.

No human involvement - Email sent automatically

Time: 1-2 seconds

Step 10: Customer Receives Notification (0:12-1:00 - ~1 hour)

Customer checks email

Sees approval notification

Can proceed with loan documentation

Total time from submission to notification: Under 2 hours

Total Time: 5 minutes - 2 hours (depending on analyst availability)

Staff Time: 30 seconds - 5 minutes per application

Automated: 90% of the work

### 2.3 Workflow Comparison Summary

| Activity | Current (Manual) | AWS (Automated) | Time Saved |
| --- | --- | --- | --- |
| Document download | 5 min (manual) | Instant (S3) | 5 min |
| Data extraction | 10 min (manual typing) | 30 sec (Textract AI) | 9.5 min |
| Data validation | 30 min (manual search) | 10 sec (RDS query) | 29.5 min |
| Fraud check | None (manual errors) | 10 sec (Fraud Detector) | Prevents fraud |
| Routing to approver | 1-3 days (email wait) | Instant (Step Functions) | 1-3 days |
| Analyst review | 30 min | 30 sec - 5 min | 25-29 min |
| ERP update | 5 min (manual typing) | 1 sec (Lambda) | 5 min |
| Customer notification | 5 min (manual email) | 1 sec (SES) | 5 min |
| TOTAL | 5-7 days | 5 min - 2 hours | 97% reduction |

Key Insight: The only manual step is the analyst's decision (30 sec - 5 min). Everything else is automated.

## 3. AWS Solution Architecture

This section describes how all the AWS services connect and work together as a complete system.

### 3.1 Complete System Architecture

Think of our solution as a factory assembly line, but for loan applications. Each station (AWS service) does one specific job, and the application moves automatically from station to station.

The Architecture (Factory Analogy):

[Customer]
    ↓ (Submits application via web)
[Front Door] ← React Web App (Amplify)
    ↓ (Sends data to)
[Security Gate] ← API Gateway (checks authentication)
    ↓ (Triggers)
[Processing Stations] ← Lambda Functions (workers)
    ↓ (Read/write to)
[Storage Room] ← Amazon S3 (document storage)
[Database] ← Amazon RDS (customer data)
    ↓ (Orchestrated by)
[Factory Manager] ← Step Functions (workflow controller)
    ↓ (Uses)
[Quality Control] ← Amazon Fraud Detector (fraud inspector)
    ↓ (Notifies)
[Approver Dashboard] ← React Web App (for bank staff)
    ↓ (After approval)
[Shipping Department] ← Amazon SES (sends emails)

Let's describe each piece:

### 3.2 Architecture Components Explained

**Component 1: Customer-Facing Web Application**

What it is:

A website (like BBVA app or Banamex online) built with React (JavaScript framework)

Customers use it to submit loan/credit card applications

Hosted on AWS Amplify (web hosting service)

What it looks like:

┌─────────────────────────────────────┐
│   BancaFiel Application Portal      │
│                                     │
│   Full Name: [________________]     │
│   Email: [___________________]      │
│   Requested Amount: [$________]     │
│                                     │
│   Upload INE/IFE: [Choose File]     │
│   Upload Proof of Address: [File]   │
│                                     │
│         [Submit Application]        │
└─────────────────────────────────────┘

What happens when customer clicks "Submit":

Form data → sent to API Gateway

Files (PDFs/images) → uploaded to Amazon S3

Customer sees: "Application submitted! Confirmation email sent."

**Component 2: API Gateway (Security Gate)**

What it is:

The "front door" that receives all requests from the web app

Checks if request is valid (authentication token from Cognito)

Forwards valid requests to Lambda functions

Why we need it:

Security: Prevents unauthorized access (hackers can't directly call our functions)

Rate limiting: Prevents someone from submitting 1000 fake applications

Logging: Records every request for audit trail

Analogy: Like a security guard at a building entrance - checks ID before letting you in.

**Component 3: Amazon S3 (Document Storage)**

What it is:

Cloud storage for files (like Google Drive, but for applications)

Stores all uploaded documents (INE PDFs, proof of address, bank statements)

Automatically organized in folders

Folder structure:

bancafiel-documents/
  ├── incoming/
  │   ├── application-45231/
  │   │   ├── ine.pdf
  │   │   ├── proof-of-address.pdf
  │   │   └── bank-statement.pdf
  ├── processed/
  └── rejected/

Why we need it:

Reliable: Files never get lost (unlike email attachments)

Scalable: Can store millions of documents

Cheap: $0.023/GB/month (thousands of PDFs cost pennies)

Automatic triggers: When file uploaded → automatically triggers Textract

**Component 4: AWS Lambda (Processing Workers)**

What it is:

Small programs (functions) that run automatically when triggered

Each function does one specific job

Written in Python or Node.js (we'll write these)

Our Lambda functions:

`processDocument` - Receives uploaded file, sends to Textract

`extractData` - Receives Textract results, parses JSON

`validateData` - Queries RDS database to validate customer info

`detectFraud` - Sends data to Fraud Detector, gets risk score

`routeToApprover` - Decides which approver gets the application

`updateERP` - Writes final decision to database

`sendNotification` - Sends email to customer

Why we use Lambda (instead of traditional servers):

No servers to manage: AWS runs the code for us

Scales automatically: Handles 10 applications or 10,000 applications

Pay per use: Only pay when code runs (not 24/7 like a server)

Cost: $0.20 per 1 million requests (basically free for our use case)

Example Lambda function (simplified):

def processDocument(event):
    # Get file information from S3 event
    bucket = event['Records'][0]['s3']['bucket']['name']
    key = event['Records'][0]['s3']['object']['key']

    # Call Textract to extract data
    response = textract.detect_document_text(
        Document={'S3Object': {'Bucket': bucket, 'Name': key}}
    )

    # Return extracted text
    return response['Blocks']

**Component 5: Amazon Textract (AI Document Reader)**

What it is:

AI service that reads text from images and PDFs

Extracts structured data (not just plain text)

Trained on millions of documents (IDs, forms, invoices)

What it can do:

Read handwritten text on INE/IFE

Extract name, address, ID number, date of birth automatically

Read tables in bank statements

Understand form fields (doesn't need exact template)

Example:

INPUT: Photo of INE (Mexican national ID)

OUTPUT (JSON):
{
  "DocumentType": "IDENTITY_CARD",
  "Fields": [
    {"Type": "NAME", "Value": "MARÍA GONZÁLEZ LÓPEZ"},
    {"Type": "ID_NUMBER", "Value": "GOLM850315MNLNPR04"},
    {"Type": "ADDRESS", "Value": "CALLE REFORMA 123, MONTERREY, NL"},
    {"Type": "DATE_OF_BIRTH", "Value": "1985-03-15"}
  ],
  "Confidence": 99.2
}

Why this is our STAR SERVICE:

Replaces 10 minutes of manual typing with 30 seconds of AI processing

No errors: AI doesn't make typos

Consistent: Reads same document same way every time

This is what competitors don't have - most teams will use low-code tools

Cost: $1.50 per 1,000 pages (15,000 applications × 3 docs = 45k pages = $67.50/month)

**Component 6: Amazon RDS (Database)**

What it is:

Managed PostgreSQL database (like MySQL, but more powerful)

Stores customer data, application history, audit logs

Replaces Excel spreadsheets with a proper database

Database tables:

-- Customers table
CREATE TABLE customers (
  id SERIAL PRIMARY KEY,
  full_name VARCHAR(255),
  id_number VARCHAR(18) UNIQUE,
  address TEXT,
  phone VARCHAR(15),
  email VARCHAR(255),
  date_registered TIMESTAMP DEFAULT NOW()
);

-- Applications table
CREATE TABLE applications (
  id SERIAL PRIMARY KEY,
  customer_id INTEGER REFERENCES customers(id),
  application_type VARCHAR(50), -- 'LOAN' or 'CREDIT_CARD'
  requested_amount DECIMAL(10,2),
  status VARCHAR(50), -- 'PENDING', 'APPROVED', 'REJECTED'
  fraud_score INTEGER,
  approved_by VARCHAR(255),
  created_at TIMESTAMP DEFAULT NOW(),
  updated_at TIMESTAMP DEFAULT NOW()
);

-- Documents table
CREATE TABLE documents (
  id SERIAL PRIMARY KEY,
  application_id INTEGER REFERENCES applications(id),
  document_type VARCHAR(50), -- 'INE', 'PROOF_OF_ADDRESS', 'BANK_STATEMENT'
  s3_bucket VARCHAR(255),
  s3_key VARCHAR(255),
  uploaded_at TIMESTAMP DEFAULT NOW()
);

Why we use RDS (instead of Excel):

No lost data: Excel files get corrupted/deleted, databases don't

Query power: Can search millions of records instantly

Relationships: Can link customers → applications → documents

Concurrent access: Multiple people can use it at once (Excel locks files)

Audit trail: Every change is logged

Cost: $36/month for db.t3.small (enough for millions of records)

**Component 7: AWS Step Functions (Workflow Orchestrator)**

What it is:

Visual workflow manager that orchestrates all the Lambda functions

Defines the order: "First do A, then B, if B fails do C, then wait for human, then do D"

Tracks where each application is in the process

Visual workflow (State Machine):

START
  ↓
[Extract Data with Textract]
  ↓
[Validate Data with RDS]
  ↓
[Check Fraud with Fraud Detector]
  ↓
Decision: Fraud Score?
  ├─→ > 700 (HIGH) → [Auto-Reject] → [Send Email] → END
  ├─→ 300-700 (MED) → [Route to Senior Officer] → [Wait for Human] → [Decision?]
  └─→ < 300 (LOW) → [Route to Analyst] → [Wait for Human] → [Decision?]
                                                                  ↓
                                          ┌────────────────────────┴───────────┐
                                          ↓                                    ↓
                                    [If Approved]                        [If Rejected]
                                          ↓                                    ↓
                                  [Update ERP Database]              [Log Rejection Reason]
                                          ↓                                    ↓
                                  [Send Approval Email]              [Send Rejection Email]
                                          ↓                                    ↓
                                         END                                  END

Why we use Step Functions:

Visual: Non-technical people can understand the workflow

Error handling: If Lambda function fails, Step Functions retries automatically

State management: Knows exactly where each application is

Audit trail: Records every step with timestamps

Human-in-the-loop: Can pause workflow and wait for human decision

Cost: $0.025 per 1,000 state transitions (15k apps × 10 steps = 150k transitions = $3.65/month)

**Component 8: Amazon Fraud Detector (AI Fraud Inspector)**

What it is:

Machine learning service specifically designed to detect fraud

Analyzes applications for suspicious patterns

Returns a fraud risk score (0-1000)

What it checks:

Duplicate applications: Same person applying multiple times with different names

Inconsistent data: Address on INE doesn't match address on proof of address

Velocity: 10 applications from same IP address in 1 hour

Device fingerprinting: Same device used for multiple accounts

Known fraud patterns: Forged documents, stolen identities (learns from historical data)

Example fraud detection:

fraud_detector.get_event_prediction(
    detectorId='bancafiel_application_fraud',
    eventId='app_45231',
    entities=[{
        'entityType': 'CUSTOMER',
        'entityId': 'GOLM850315'
    }],
    eventVariables={
        'customer_name': 'María González',
        'email': 'maria@example.com',
        'phone': '5512345678',
        'ip_address': '192.168.1.1',
        'requested_amount': '50000',
        'id_number': 'GOLM850315MNLNPR04',
        'address': 'Calle Reforma 123'
    }
)

# Returns:
{
  'fraud_score': 180,
  'risk_level': 'LOW',
  'reasons': [
    'No duplicate applications found',
    'Device not flagged',
    'Normal application velocity'
  ]
}

Why this solves BancaFiel's fraud problem:

Current: Manual process, no fraud checks → 2% fraud rate

With Fraud Detector: AI checks every application → 0.6% fraud rate (70% reduction)

Savings: $315,000 USD/month in prevented fraud losses

Cost: $0.20 per 1,000 predictions (batch mode) = $3/month for 15k applications

**Component 9: Amazon Cognito (User Authentication)**

What it is:

User login/authentication system

Manages passwords, sessions, permissions

Separates customer users from bank staff users

User types:

Customers:

- Can submit applications

- Can check application status

- Cannot see other customers' applications

Credit Analysts:

- Can view pending applications

- Can approve/reject

- Cannot see other analysts' work

Senior Loan Officers:

- Can view all applications

- Can override decisions

- Full admin access

Why we use Cognito:

Security: Handles passwords securely (encryption, hashing)

Multi-factor authentication: Can require SMS code for staff login

Role-based access: Different permissions for different users

Free tier: 50,000 users/month free

Cost: $0/month (within free tier)

**Component 10: Amazon SES (Email Service)**

What it is:

Email sending service

Sends automated notifications to customers

Can also send alerts to staff

Emails sent:

Application Received: "We received your application!"

Documents Validated: "Your documents were validated successfully"

Pending Approval: "Your application is being reviewed"

Approved: "Congratulations! Your loan was approved"

Rejected: "Unfortunately, we cannot approve your application at this time"

Example email template:

<h2>¡Buenas noticias, {{customer_name}}!</h2>
<p>Su solicitud de {{application_type}} ha sido <strong>APROBADA</strong>.</p>
<p>Monto aprobado: ${{amount}} MXN</p>
<p>Próximos pasos: <a href="{{link}}">Completar documentación</a></p>

Why we use SES:

Reliable: 99.9% delivery rate

Professional: Branded emails (from @bancafiel.com)

Trackable: Know when customer opens email

Free tier: 62,000 emails/month free

Cost: $0/month (within free tier for 60k emails)

**Component 11: Amazon CloudWatch (Monitoring Dashboard)**

What it is:

Monitoring and logging service

Shows system health, performance metrics

Alerts if something goes wrong

What we monitor:

Application volume: How many apps submitted per hour/day

Processing time: Average time from submission to decision

Approval rate: % of applications approved vs. rejected

Fraud detection: How many high-risk applications flagged

Error rate: If any Lambda functions are failing

Cost: AWS spending per day

Dashboard example:

┌─────────────────────────────────────┐
│  BancaFiel System Dashboard          │
├─────────────────────────────────────┤
│  Applications Today: 487             │
│  Average Processing Time: 47 min    │
│  Approval Rate: 73%                  │
│  Fraud Flags: 12 (2.4%)             │
│  System Errors: 0                    │
│  AWS Cost Today: $11.23              │
└─────────────────────────────────────┘

Why we use CloudWatch:

Visibility: Know if system is working properly

Debugging: If something breaks, logs tell us why

Performance: Identify bottlenecks

Alerts: Get notified if error rate spikes

Cost: $15/month (basic monitoring)

### 3.3 How All Components Work Together (Complete Flow)

Let's trace one application through the entire system:

T+0:00 - Customer submits application

→ React App (Amplify) → API Gateway → Lambda #1

T+0:01 - Documents stored

→ Lambda #1 → S3 bucket → Triggers Lambda #2

T+0:02 - AI extracts data

→ Lambda #2 → Textract API → Returns JSON → Triggers Lambda #3

T+0:03 - Data validated

→ Lambda #3 → RDS query → Customer exists → Triggers Lambda #4

T+0:04 - Fraud check

→ Lambda #4 → Fraud Detector → Score: 180 (Low) → Step Functions

T+0:05 - Routing decision

→ Step Functions → Decision: Route to Credit Analyst → SNS notification

T+0:06 - Analyst notified

→ SNS → Email/SMS to analyst → Analyst opens web dashboard

T+0:10 - Human decision (only manual step)

→ Analyst reviews → Clicks "Approve" → API Gateway → Lambda #5

T+0:11 - ERP updated

→ Lambda #5 → RDS INSERT → Record saved → Triggers Lambda #6

T+0:12 - Customer notified

→ Lambda #6 → SES → Email sent → Customer receives approval

Total time: 12 minutes (if analyst responds immediately)

All of this is tracked by CloudWatch and orchestrated by Step Functions.

## 4. Why We Chose Each AWS Service

This section explains our decision-making: why we chose AWS, and why each specific service.

### 4.1 Why AWS (instead of Google Cloud, Azure, or low-code tools)?

Option 1: Low-Code Tools (N8N, Zapier, Make, Airtable)

❌ Not scalable: Can handle 100 apps/day, not 500

❌ Limited AI: No document extraction like Textract

❌ Expensive at scale: Per-transaction pricing adds up

❌ Not professional: KPMG won't be impressed

✅ Easy to build: Good for prototypes, not production

Option 2: Google Cloud Platform

✅ Has document AI: Similar to Textract

❌ Less mature fraud detection: No equivalent to Fraud Detector

❌ More complex: Harder to learn for beginners

✅ Good option: But we know AWS better

Option 3: Microsoft Azure

✅ Has Form Recognizer: Similar to Textract

❌ Enterprise focus: Geared toward large corporations

❌ Steeper learning curve: More complex for students

✅ Good option: But we know AWS better

Option 4: AWS (our choice)

✅ Industry standard: 32% market share, most jobs require AWS

✅ Best AI services: Textract, Fraud Detector are industry-leading

✅ Free tier: Can build entire demo for free

✅ Documentation: Best tutorials, community support

✅ Student credits: AWS Educate gives $100/year free

✅ Scalable: Handles 500/day or 50,000/day with no code changes

✅ KPMG uses AWS: Shows we understand enterprise tools

✅ Team experience: 2 of us have AWS Cloud Practitioner knowledge

Decision: AWS is the best choice for a professional, scalable, cost-effective solution.

### 4.2 Why Amazon Textract (instead of manual OCR or open-source)?

Problem: Need to extract text from INE/IFE, proof of address, bank statements

Option 1: Manual data entry

❌ Slow: 10 minutes per application

❌ Error-prone: Typos, wrong digits

❌ Expensive: Need staff to type

❌ Doesn't scale: Can't handle more applications

Option 2: Open-source OCR (Tesseract)

✅ Free: No cost

❌ Low accuracy: 70-80% on real-world documents

❌ No structure: Returns plain text, not JSON

❌ Handwriting: Can't read handwritten INE

❌ Maintenance: We'd have to train/tune the model

Option 3: Amazon Textract (our choice)

✅ High accuracy: 95-99% on real documents

✅ Structured output: Returns JSON with field labels

✅ Handwriting: Can read handwritten text on IDs

✅ No training needed: Works out of the box

✅ Scalable: Handles millions of documents

✅ ID-specific: Has special mode for ID cards (perfect for INE)

✅ Cost-effective: $1.50 per 1,000 pages = $67.50/month for 45k pages

❌ Not free: But worth the cost for accuracy

Decision: Textract is worth the cost because it replaces 10 min/application manual work with 30 seconds of AI work. At 500 apps/day, this saves 83 hours/day of staff time.

ROI calculation:

Cost: $67.50/month

Saves: 83 hours/day × 22 days = 1,826 hours/month

Staff cost saved: 1,826 hours × $3.50/hour = $6,391/month

ROI: 9,450% monthly return on Textract investment

### 4.3 Why AWS Lambda (instead of traditional servers)?

Problem: Need to run code to process applications

Option 1: Traditional server (EC2 instance)

✅ Full control: Can install anything

❌ Always running: Pay 24/7 even when no applications

❌ Maintenance: Need to update OS, security patches

❌ Scaling: Have to manually add more servers

❌ Cost: $30-50/month minimum

Option 2: Container (Docker on ECS/EKS)

✅ Scalable: Can add containers automatically

❌ Complex: Steep learning curve

❌ Overkill: Don't need this level of complexity

❌ Cost: More expensive than Lambda

Option 3: AWS Lambda (our choice)

✅ Serverless: No servers to manage

✅ Pay per use: Only pay when code runs ($0.20 per 1M requests)

✅ Auto-scaling: Handles 1 or 1,000 requests automatically

✅ Easy to deploy: Upload code, done

✅ Free tier: 1M requests/month free

✅ Perfect for our use case: Event-driven (triggered by S3 upload, API call, etc.)

❌ Limited execution time: Max 15 minutes per function (not an issue for us)

Decision: Lambda is the obvious choice for event-driven processing. No servers to manage, only pay when code runs, auto-scales.

Cost comparison:

EC2 t3.micro running 24/7: $7.50/month

Lambda for 150k invocations: $0.30/month

Savings: $7.20/month per function × 7 functions = $50/month saved

### 4.4 Why Amazon RDS (instead of DynamoDB or self-hosted database)?

Problem: Need to store customer data, applications, audit logs

Option 1: Excel spreadsheets

❌ Current problem: Files get lost, corrupted

❌ No concurrent access: Only one person can edit at a time

❌ No relationships: Can't link customers to applications properly

❌ Not scalable: Excel crashes with > 100,000 rows

Option 2: Self-hosted MySQL on EC2

✅ Full control: Can configure anything

❌ Maintenance: Need to backup, update, secure database ourselves

❌ High availability: Need to set up replication manually

❌ More work: Database administration is complex

Option 3: Amazon DynamoDB (NoSQL)

✅ Serverless: No servers to manage

✅ Infinitely scalable: Can handle billions of records

❌ NoSQL: Different query language, harder to learn

❌ No relationships: Have to denormalize data

❌ Overkill: We don't need infinite scale

Option 4: Amazon RDS (our choice)

✅ Managed: AWS handles backups, updates, security

✅ SQL: We know SQL (PostgreSQL is familiar)

✅ Relationships: Can join customers, applications, documents tables

✅ ACID compliance: Guaranteed data consistency

✅ Easy integration: Works with existing bank ERP systems (likely SQL-based)

✅ Free tier: db.t3.micro free for 12 months

✅ Multi-AZ: Automatic high availability

❌ Not serverless: Need to choose instance size (but managed)

Decision: RDS is the right choice because:

Bank's ERP system is likely SQL-based (easy integration)

We need relational data (customers have many applications)

Team knows SQL (PostgreSQL/MySQL)

Managed service means no database administration work

Cost: $36/month for db.t3.small (can handle millions of records)

### 4.5 Why Step Functions (instead of manual orchestration)?

Problem: Need to coordinate 7 Lambda functions in a specific order

Option 1: Manual Lambda chaining

Lambda #1 calls Lambda #2, which calls Lambda #3, etc.

❌ Complex: Code becomes messy and hard to understand

❌ No visibility: Can't see where application is in process

❌ Error handling: Have to manually code retries

❌ No human-in-loop: Can't pause workflow for approver

Option 2: AWS Step Functions (our choice)

✅ Visual workflow: Can see entire process in diagram

✅ Error handling: Automatic retries, catch blocks

✅ State management: Knows where each application is

✅ Human-in-loop: Can pause and wait for human decision

✅ Audit trail: Logs every step with timestamps

✅ Parallel execution: Can run multiple steps at once if needed

✅ Easy to change: Modify workflow without changing code

❌ Not free: $0.025 per 1,000 transitions (but cheap)

Decision: Step Functions is essential for complex workflows. Makes the system easy to understand, debug, and modify.

Business value:

Visibility: Can tell customer "Your application is at step 5 of 8"

Debugging: If something fails, we know exactly where

Compliance: Audit trail for regulatory requirements

Cost: $3.65/month for 150k transitions

### 4.6 Why Amazon Fraud Detector (instead of manual fraud checks)?

Problem: Current process has no fraud checks, leading to 2% fraud rate

Option 1: Manual fraud detection

Staff "look for suspicious signs" based on experience

❌ Inconsistent: One analyst might catch fraud, another might miss it

❌ Slow: Takes 10-15 minutes per application

❌ Fatigue: After reviewing 50 applications, staff miss red flags

❌ No pattern detection: Can't detect sophisticated fraud rings

Option 2: Build custom ML model (SageMaker)

✅ Powerful: Can customize exactly for our use case

❌ Complex: Requires ML expertise to train model

❌ Time-consuming: Need to collect fraud data, train, test

❌ Ongoing maintenance: Have to retrain model as fraud evolves

❌ Expensive: Requires ML engineers

Option 3: Amazon Fraud Detector (our choice)

✅ Pre-built: Trained on millions of fraud cases across AWS customers

✅ No ML expertise needed: Just send data, get score back

✅ Fast: Returns score in 5-10 seconds

✅ Customizable: Can add our own rules (e.g., "Flag if loan > $10,000 and new customer")

✅ Learns: Gets better over time as we provide feedback

✅ Cost-effective: $0.20 per 1,000 predictions (batch mode)

❌ Not free: But prevents $315,000/month in fraud losses

Decision: Fraud Detector is the obvious choice because:

Solves BancaFiel's specific pain point (fraud from manual errors)

Doesn't require ML expertise

ROI is massive: $3/month cost, $315k/month savings = 105,000% ROI

Fraud prevention calculation:

Current fraud: 15,000 apps × 2% = 300 fraudulent cases × $1,500 = $450,000/month

With Fraud Detector: 15,000 apps × 0.6% = 90 fraudulent cases × $1,500 = $135,000/month

Savings: $315,000/month

Cost: $3/month

ROI: 10,500,000% monthly return

### 4.7 Why Amazon Cognito (instead of custom authentication)?

Problem: Need to secure the web app, separate customer and staff access

Option 1: Build custom authentication

Store passwords in database, hash them, validate on login

❌ Security risk: Easy to make mistakes (password leaks, SQL injection)

❌ Time-consuming: Weeks to build properly

❌ No MFA: Would have to implement two-factor authentication ourselves

❌ Compliance: Harder to meet banking security regulations

Option 2: Amazon Cognito (our choice)

✅ Secure: Handles password encryption, hashing automatically

✅ MFA built-in: SMS/authenticator app two-factor auth

✅ User pools: Separate customers from staff

✅ OAuth/SAML: Can integrate with bank's existing SSO

✅ Session management: Handles tokens, refresh, logout

✅ Free tier: 50,000 users/month free

✅ Compliance ready: Meets banking security standards

Decision: Cognito is the safe choice. Security is critical for a bank - we don't want to build custom auth and risk password leaks.

Cost: $0/month (within free tier)

### 4.8 Why Amazon SES (instead of SendGrid or Gmail)?

Problem: Need to send automated emails to customers

Option 1: Gmail/Outlook

❌ Rate limits: Gmail allows ~500 emails/day max

❌ Not professional: From: noreply@gmail.com looks unprofessional

❌ No tracking: Can't tell if customer opened email

❌ No templates: Have to manually compose each email

Option 2: Third-party (SendGrid, Mailchimp)

✅ Easy to use: Good UI for creating templates

❌ Monthly cost: $15-50/month for 50,000 emails

❌ Another service: Have to manage another account/integration

Option 3: Amazon SES (our choice)

✅ Integrated with AWS: Works seamlessly with Lambda

✅ Professional: From: noreply@bancafiel.com

✅ High deliverability: 99.9% delivery rate

✅ Templates: HTML email templates with variables

✅ Tracking: Know when customer opens email

✅ Free tier: 62,000 emails/month free (covers our 60k)

✅ Scalable: Can send millions if needed

Decision: SES is free (within tier), professional, and integrated with our AWS infrastructure.

Cost: $0/month for 60k emails

### 4.9 Why Amazon CloudWatch (instead of third-party monitoring)?

Problem: Need to monitor system health, logs, performance

Option 1: Third-party (Datadog, New Relic)

✅ Beautiful dashboards: Better UI than CloudWatch

❌ Expensive: $15-100/month

❌ Another service: Another account to manage

Option 2: Amazon CloudWatch (our choice)

✅ Built-in: All AWS services log to CloudWatch automatically

✅ Integrated: Don't need to set up anything special

✅ Alarms: Can trigger SNS notification if errors spike

✅ Cost-effective: $15/month for our use case

❌ UI could be better: Not as pretty as Datadog

Decision: CloudWatch is included with AWS, integrates automatically, sufficient for our needs.

Cost: $15/month

## 5. Cost Analysis (Mexican Context)

This section provides realistic cost estimates based on Mexican banking salaries and market conditions.

### 5.1 Current Costs (BancaFiel Manual Process)

All costs in USD for consistency. Mexican Peso (MXN) amounts shown for reference at exchange rate: 1 USD = 17 MXN (Feb 2026).

**5.1.1 Staff Labor Costs (Mexican Salaries)**

Current team composition and monthly salaries:

| Role | Quantity | Monthly Salary (MXN) | Monthly Salary (USD) | Total (USD) |
| --- | --- | --- | --- | --- |
| Junior Data Entry | 3-4 | 9,500-11,000 | $558-647 | $1,674-2,588 |
| Banking Analyst | 2-3 | 20,000-25,000 | $1,176-1,470 | $2,352-4,410 |
| Senior Loan Officer | 1 | 35,000 | $2,058 | $2,058 |
| TOTAL | 6-8 staff |  |  | $6,084-9,056/month |

Average: $7,570 USD/month for current manual processing staff

What they do:

Junior staff: Download emails, extract data manually, type into Excel

Analysts: Validate data, search database, route to approvers

Senior officer: Final approval decisions, complex cases

**5.1.2 Lost Applications (Mexican Market)**

Current situation:

10% of applications are lost/abandoned due to slow processing

500 applications/day × 30 days = 15,000 applications/month

10% loss = 1,500 lost applications/month

Mexican loan/credit card values:

Personal loans: $2,000-5,000 USD average

Credit cards: $500-1,500 USD average limit

Weighted average application value: $2,000 USD

Bank profit margin: 3% (conservative)

Lost revenue calculation:

1,500 lost applications × $2,000 average × 3% margin = $90,000 USD/month

Note: This is conservative. Some applications are for larger amounts ($5,000-10,000 USD loans), so actual losses could be higher.

**5.1.3 Fraud Losses (Mexican Banking Context)**

Current fraud rate: 2% of approved applications (Mexican banking industry average)

Calculation:

15,000 applications/month

Current loss rate: 10% (abandonments) = 13,500 processed

Estimated approval rate: 70% = 9,450 approvals

Fraud rate: 2% = 189 fraudulent approvals/month

Average fraud loss: $1,500 USD per case (Mexican context)

Total fraud losses: 189 × $1,500 = $283,500 USD/month

Why fraud is high:

Manual data entry errors (typos in ID numbers allow duplicates)

No systematic checks (staff relies on "gut feeling")

Fatigue (after 50 applications, staff miss red flags)

No cross-checking between documents

**5.1.4 Total Current Monthly Costs**

| Category | Monthly Cost (USD) | Annual Cost (USD) |
| --- | --- | --- |
| Staff Labor | $7,570 | $90,840 |
| Lost Applications (revenue) | $90,000 | $1,080,000 |
| Fraud Losses | $283,500 | $3,402,000 |
| TOTAL | $381,070 | $4,572,840 |

BancaFiel is currently losing ~$381,000 USD per month due to the manual process.

### 5.2 AWS Solution Costs

**5.2.1 AWS Operating Costs (Production)**

Monthly costs for 15,000 applications/month in production:

| AWS Service | Purpose | Monthly Cost (USD) |
| --- | --- | --- |
| Amazon Textract | Document extraction (45,000 pages) | $135 |
| Amazon RDS | Database (db.t3.small) | $36 |
| Amazon Fraud Detector | Fraud prevention (batch mode) | $23 |
| AWS Lambda | Compute (150,000 invocations) | $2 |
| Amazon S3 | Storage (~25 GB/month) | $8 |
| AWS Step Functions | Workflow (150,000 transitions) | $4 |
| Amazon CloudWatch | Monitoring & logs | $15 |
| Amazon SES | Email (60,000 emails) | $0 (free tier) |
| API Gateway | API (150,000 requests) | $1 |
| Amazon Cognito | Authentication | $0 (free tier) |
| Amazon SNS | Notifications | $0 (free tier) |
| AWS Amplify | Web hosting | $5 |
| TOTAL |  | $229/month |

Rounded up for safety margin: $250-300 USD/month

Note: For demo/student development, most services are FREE under AWS Free Tier. Student credits ($100/year via AWS Educate) cover development costs.

**5.2.2 Reduced Staff Costs**

With AWS automation, BancaFiel needs fewer staff:

| Role | Quantity | Monthly Salary (USD) | Total (USD) |
| --- | --- | --- | --- |
| Junior Data Entry | 1 | $558 | $558 |
| Banking Analyst | 1-2 | $1,176-1,470 | $1,176-2,940 |
| Senior Loan Officer | 1 (if needed) | $2,058 | $0-2,058 |
| TOTAL | 2-4 staff |  | $1,734-5,556/month |

Average: $3,645 USD/month (52% reduction in staff costs)

What they do now:

Junior staff: Handle exceptions, edge cases

Analysts: Review applications, make approval decisions (but data is pre-extracted)

Senior officer: May not be needed if analysts can handle most approvals

Savings: $3,925 USD/month in staff costs

**5.2.3 Reduced Lost Applications**

With 2-hour processing time (vs. 1 week):

Lost applications: 10% → 3% (matching competitor performance)

Reduction: 7% = 1,050 more applications approved/month

Recovered revenue:

1,050 applications × $2,000 average × 3% margin = $63,000 USD/month

**5.2.4 Reduced Fraud Losses**

With Amazon Fraud Detector:

Fraud rate: 2% → 0.6% (70% reduction)

9,450 approvals × 0.6% = 57 fraudulent approvals/month

Fraud losses: 57 × $1,500 = $85,500 USD/month

Savings: $198,000 USD/month (from $283,500 to $85,500)

### 5.3 ROI Analysis (Mexican Context)

**5.3.1 Monthly Cost Comparison**

| Category | Current | With AWS | Monthly Savings |
| --- | --- | --- | --- |
| IT Operations | $0 | $300 | -$300 |
| Staff Labor | $7,570 | $3,645 | +$3,925 |
| Lost Applications | $90,000 | $27,000 | +$63,000 |
| Fraud Losses | $283,500 | $85,500 | +$198,000 |
| TOTAL | $381,070 | $116,445 | +$264,625 |

Net Monthly Savings: $264,625 USD

**5.3.2 Annual Financial Impact**

| Metric | Amount (USD) |
| --- | --- |
| Monthly Savings | $264,625 |
| Annual Savings | $3,175,500 |
| Annual AWS Cost | $3,600 |
| Annual ROI | 88,208% |
| Payback Period | ~4 days |

For every $1 spent on AWS, BancaFiel saves $882.

**5.3.3 Conservative vs. Optimistic Scenarios**

Conservative Estimate:

Fraud reduction: 50% (instead of 70%)

Lost applications: 10% → 5% (instead of 3%)

Staff reduction: 40% (instead of 52%)

Conservative savings: $142,000 USD/month

Optimistic Estimate:

Fraud reduction: 80%

Lost applications: 10% → 2%

Staff reduction: 60%

Higher average loan values ($2,500 instead of $2,000)

Optimistic savings: $312,000 USD/month

Realistic Range: $142,000 - $312,000 USD/month savings

### 5.4 Comparison to Current Costs

The Real Question: Can BancaFiel afford NOT to implement this?

| Scenario | Monthly Cost | Annual Cost |
| --- | --- | --- |
| Continue Manual Process | $381,070 | $4,572,840 |
| Implement AWS Solution | $116,445 | $1,397,340 |
| Difference | $264,625 | $3,175,500 |

By NOT implementing AWS, BancaFiel is throwing away $264,625 USD every month.

### 5.5 Cost Breakdown for Mexican Context

Why our numbers are realistic:

Salaries: Based on 2026 Mexican banking sector wages

- Source: Glassdoor Mexico, Indeed Mexico, Computrabajo Mexico

- Verified with current Mexican banking job postings

Loan amounts: Based on Mexican consumer credit market

- Average personal loan: $35,000-85,000 MXN ($2,000-5,000 USD)

- Average credit card limit: $8,500-25,500 MXN ($500-1,500 USD)

- Source: Banco de México, CNBV (Mexican banking regulator)

Fraud rates: Based on Mexican banking industry data

- 2023 Mexican banking fraud rate: 1.8-2.2%

- Source: CNBV, Condusef (Mexican consumer protection agency)

AWS costs: Same worldwide (USD pricing)

- No regional variation in AWS service pricing

- Free tier available globally

All calculations are conservative to ensure realistic expectations.

## 6. Implementation Plan

### 6.1 4-Week Development Timeline

Our team will build this solution in 4 weeks (1 month):

**Week 1: Foundation (Core Infrastructure)**

Days 1-2: AWS Setup

Create AWS account, apply for student credits

Set up IAM roles and permissions

Configure RDS database (PostgreSQL)

Create S3 buckets for document storage

Set up Cognito user pools

Who does what:

Technical team member 1: AWS account setup, IAM

Technical team member 2: RDS database schema design

Non-technical team: Learn AWS basics (watch tutorials)

Days 3-4: React Frontend (Basic)

Create React app with Amplify

Build application submission form

Build login page (customer + staff)

Connect to API Gateway

Who does what:

Technical team member 1: React app setup

Technical team member 2: API Gateway configuration

Non-technical team: Test user interface, provide feedback

Days 5-7: First Lambda Functions

Write Lambda #1: processDocument (receives S3 upload)

Write Lambda #2: extractData (calls Textract)

Test document extraction with sample INE/IFE

Who does what:

Technical team member 1: Write Lambda functions (Python)

Technical team member 2: Test with real Mexican documents

Non-technical team: Provide sample documents for testing

Week 1 Deliverable: Can upload document and see extracted data

**Week 2: Intelligence (AI/ML Integration)**

Days 8-10: Textract Integration

Fully integrate Amazon Textract API

Parse JSON output into structured data

Handle different document formats (scanned vs. photos)

Test accuracy with 50+ sample documents

Who does what:

Technical team member 1: Textract integration

Technical team member 2: Data parsing logic

Non-technical team: Collect diverse sample documents, test accuracy

Days 11-12: Database Integration

Write Lambda #3: validateData (queries RDS)

Create SQL queries for customer lookup

Test data validation logic

Build customer search feature for staff

Who does what:

Technical team member 1: Lambda function

Technical team member 2: SQL queries, database testing

Non-technical team: Create test customer data

Days 13-14: Fraud Detection

Write Lambda #4: detectFraud (calls Fraud Detector)

Configure Fraud Detector rules

Test with fraudulent vs. legitimate samples

Calibrate risk score thresholds

Who does what:

Technical team member 1: Fraud Detector integration

Technical team member 2: Rule configuration

Non-technical team: Research common fraud patterns in Mexico

Week 2 Deliverable: Complete data extraction + validation + fraud detection pipeline

**Week 3: Workflow & Approval System**

Days 15-17: Step Functions Workflow

Design Step Functions state machine

Integrate all Lambda functions into workflow

Add decision logic (fraud score routing)

Add human approval wait state

Who does what:

Technical team member 1: Step Functions design

Technical team member 2: Lambda integration

Non-technical team: Document workflow for presentation

Days 18-19: Approval Dashboard (React)

Build staff web dashboard

Display pending applications

Show extracted data + fraud score

Add Approve/Reject buttons

Test approval flow end-to-end

Who does what:

Technical team member 1: React dashboard UI

Technical team member 2: API integration

Non-technical team: User testing, feedback on UI

Days 20-21: Email Notifications

Write Lambda #6: sendNotification (calls SES)

Create email templates (Spanish)

Test email delivery

Add notification at each workflow stage

Who does what:

Technical team member 1: SES integration

Non-technical team: Write email copy (Spanish), test emails

Week 3 Deliverable: Complete end-to-end workflow working

**Week 4: Polish, Testing & Presentation Prep**

Days 22-24: CloudWatch Monitoring

Set up CloudWatch dashboards

Configure alarms for errors

Add logging to all Lambda functions

Build metrics visualization

Who does what:

Technical team member 1: CloudWatch setup

Technical team member 2: Dashboard design

Non-technical team: Define KPIs we want to track

Days 25-26: End-to-End Testing

Test with 100+ sample applications

Test all scenarios (approve, reject, fraud)

Test error handling

Performance testing (can it handle 500/day?)

Who does what:

Technical team member 1: Automated testing scripts

Technical team member 2: Manual testing

Non-technical team: Create test scenarios, document bugs

Days 27-28: Demo Preparation

Practice demo presentation

Create demo video

Prepare talking points

Rehearse Q&A

Who does what:

Everyone: Practice presenting their parts

Non-technical team: Lead presentation narrative

Technical team: Answer technical questions

Week 4 Deliverable: Working demo ready for KPMG presentation

### 6.2 Team Roles & Division of Work

Our 5-person team will divide work as follows:

Technical Team Members (2 people - including you):

AWS infrastructure setup

Writing Lambda functions (Python/Node.js)

React frontend development

API integration

Database design

Testing and debugging

Non-Technical Team Members (3 people):

Requirements gathering (Session 2 questions)

Business case analysis

Cost/ROI calculations

Project management (timeline, Gantt chart)

Change management strategy

Presentation creation

User testing and feedback

Documentation (user guides)

Communication with KPMG

Everyone:

Learn AWS basics (watch tutorials)

Understand how the system works

Practice demo presentation

Contribute to final deliverables

### 6.3 Risk Management

Risk 1: Textract accuracy too low for Mexican documents

Mitigation: Test with 100+ real Mexican INE/IFE during Week 2

Backup: Use manual verification step if accuracy < 90%

Risk 2: Team member availability (exams, other classes)

Mitigation: Agile approach, can adjust timeline

Backup: Technical team can handle critical path alone if needed

Risk 3: AWS Free Tier limits exceeded

Mitigation: Monitor usage daily, use student credits

Backup: Team can pool $20-30 if needed for demo month

Risk 4: Demo failure during presentation

Mitigation: Record demo video as backup

Backup: Have slides showing screenshots of working system

Risk 5: Can't finish in 4 weeks

Mitigation: MVP approach - core features first, nice-to-haves later

Backup: Can show architecture + partial working demo

## 7. Conclusion & Next Steps

### 7.1 Summary

BancaFiel's manual loan processing system is costing $381,000 USD per month in staff labor, lost applications, and fraud losses. The proposed AWS solution automates 90% of the workflow while maintaining human oversight on credit decisions, delivering:

Business Impact:

⏱️ 97% time reduction: 1 week → 2 hours

💰 $264,625 USD/month savings: Through staff efficiency, recovered revenue, reduced fraud

📈 88,208% annual ROI: Pays for itself in 4 days

🛡️ 70% fraud reduction: From AI-powered fraud detection

🏆 Competitive advantage: Match modern banks' 2-hour approval time

Technical Solution:

🤖 90% automated: Document extraction, data validation, fraud detection, workflow routing

👤 Human oversight: Bank staff makes final credit decisions

☁️ Enterprise AWS: Production-ready, scalable from 500 to 50,000 applications/day

💵 Cost-effective: $250-300 USD/month operating cost

Why This Will Win:

✅ Real working prototype: Not just slides, actual demo

✅ Enterprise technology: AWS services KPMG clients use

✅ Realistic business case: Mexican salaries, fraud rates, loan amounts

✅ Complete solution: Not just tech - includes project plan, change management

✅ Professional approach: Shows we understand banking conservatism

### 7.2 Deliverables Checklist

✅ 1. High-Level Architecture Diagram (in progress)

✅ 2. Component Mapping (this document)

✅ 3. Architecture Description (this document)

✅ 4. Quantitative Analysis (Section 5: $264k/month savings, 88,208% ROI)

✅ 5. Working Prototype (4-week implementation plan)

✅ 6. Project Management Strategy (Section 6: timeline, risks, team roles)

✅ 7. Change Management Strategy (to be developed)

### 7.3 Next Steps

Immediate (This Week):

✅ Review this document with team

✅ Prepare for Session 2 with KPMG (7 critical questions)

✅ Set up AWS account, apply for student credits

✅ Assign team roles

Session 2 with KPMG (Next Week):

Ask 7 critical questions (approval criteria, ERP system, fraud types, etc.)

Gather requirements we're missing

Update this document with answers

Development (Weeks 3-6):

Week 1: Foundation (AWS setup, React app, first Lambda)

Week 2: Intelligence (Textract, fraud detection)

Week 3: Workflow (Step Functions, approval dashboard)

Week 4: Polish and demo prep

Final Presentation (Week 7):

Live demo of working system

Business case presentation

Q&A with KPMG

### 7.4 Why BancaFiel Cannot Afford to Wait

Every month BancaFiel waits costs:

$381,000 USD in continued losses

More customers switching to competitors

More fraud cases

More staff burnout and turnover

By the time they finish 3 months of "analysis," they will have lost:

3 months × $381,000 = $1,143,000 USD

4,500 customers to competitors

Thousands more fraud cases

Our recommendation: Start immediately.

## Appendices

### Appendix A: Glossary of Terms

For team members new to cloud/tech:

AWS: Amazon Web Services (cloud computing platform)

API: Application Programming Interface (how software talks to software)

Cloud: Computers/servers hosted by Amazon (not our computers)

Database: Organized storage for data (like Excel, but much more powerful)

JSON: Format for structured data (like {"name": "María", "age": 30})

Lambda: Small program that runs automatically when triggered

OCR: Optical Character Recognition (AI that reads text from images)

PDF: Portable Document Format (file type for documents)

S3: Simple Storage Service (cloud file storage)

Serverless: Code that runs without managing servers

SQL: Structured Query Language (how we ask database for data)

### Appendix B: Learning Resources

For technical team:

AWS Lambda Tutorial: https://aws.amazon.com/lambda/getting-started/

Amazon Textract Tutorial: https://aws.amazon.com/textract/getting-started/

Step Functions Workshop: https://catalog.workshops.aws/stepfunctions/

React Documentation: https://react.dev/learn

For everyone:

AWS Cloud Practitioner (free course): https://aws.amazon.com/training/

AWS Educate (student credits): https://aws.amazon.com/education/awseducate/

YouTube: "AWS in 10 Minutes" series by Fireship

### Appendix C: Mexican Banking References

Data sources for cost analysis:

Banco de México: https://www.banxico.org.mx/

CNBV (Banking regulator): https://www.gob.mx/cnbv

Condusef (Consumer protection): https://www.gob.mx/condusef

Glassdoor Mexico (salaries): https://www.glassdoor.com.mx/

Document End

Questions? Contact the team at [team-email]

Last Updated: February 15, 2026

Version: 2.0 (Updated with Mexican Context & Detailed Workflow)