# BancaFiel Digital Transformation

## AWS-Powered Loan Application Automation

Client: BancaFiel

Project: Automated Loan Processing System

Challenge: KPMG Lighthouse Innovation Competition

Team: [Your Team Name]

Date: February 15, 2026

### The Opportunity

Transform a 1-week manual loan process into a 2-hour automated system using enterprise AWS services.

Business Impact: - $264,625 monthly savings - 97% faster processing - 70% fraud reduction - 88,208% annual ROI

## Table of Contents

Executive Summary …………………………………………………………………………………………………… 3

Problem Statement ……………………………………………………………………………………………………. 4 - Current Manual Process - Business Impact

Our AWS Solution …………………………………………………………………………………………………….. 5 - Automated Workflow - Core AWS Services - Architecture Flow

Cost Analysis ……………………………………………………………………………………………………………. 7 - Current vs. AWS Costs - AWS Operating Costs - ROI Summary - Mexican Context

Implementation Plan …………………………………………………………………………………………………. 8 - 4-Week Timeline - Team Structure - Key Risks

Next Steps ………………………………………………………………………………………………………………… 9 - This Week - Session 2 Questions - Final Deliverables

Key Differentiators ……………………………………………………………………………………………………. 10 - Why We’ll Win - Our Secret Weapon

Why Act Now ……………………………………………………………………………………………………………. 11

Quick Reference ……………………………………………………………………………………………………….. 12 - Key Metrics - AWS Services Simplified - Resources

## Executive Summary

Problem: BancaFiel loses $381,000 USD/month from a 1-week manual loan process driving customers to competitors.

Solution: AWS automation processes applications in 2 hours with 90% automation + human credit approval.

Impact: - Time: 1 week → 2 hours (97% reduction) - Savings: $264,625 USD/month - ROI: 88,208% annually - Cost: $300/month

| Metric | Current | With AWS | Improvement |
| --- | --- | --- | --- |
| Processing Time | 1 week | 2 hours | 97% faster |
| Application Loss | 10% | 3% | 1,050 more approvals/month |
| Fraud Rate | 2% | 0.6% | 70% reduction |
| Monthly Cost | $381,070 | $116,445 | $264,625 saved |

## Problem Statement

### Current Manual Process (15,000 applications/month)

- Customer emails PDFs (INE/IFE, address proof, bank statements)

- Staff downloads and manually types data into Excel (10-15 min/app)

- Staff manually validates customer in database

- Staff emails approver → waits 1-3 days

- Approver reviews and decides

- Staff updates ERP and emails customer

Total: 5-7 days per application

### Business Impact

Monthly Losses: $381,070 USD

| Category | Cost | Cause |
| --- | --- | --- |
| Lost Revenue | $90,000 | 10% abandon (1,500/month) → switch to BBVA/Santander |
| Fraud Losses | $283,500 | 2% fraud rate (189 cases/month) × $1,500/case |
| Staff Costs | $7,570 | 6-8 staff doing manual data entry |

Competitive Gap: Modern banks approve in 2-4 hours. BancaFiel takes 1 week.

## Our AWS Solution

### Automated Workflow (Under 2 Hours)

- Customer submits via web app (5 min)

- AWS Textract extracts data from documents (30 sec)

- AWS Lambda validates against database (10 sec)

- AWS Fraud Detector checks fraud patterns (10 sec)

- Step Functions routes to analyst by risk level (instant)

- Analyst reviews pre-analyzed data → Approve/Reject (30 sec - 5 min)

- System updates ERP + emails customer (instant)

Only manual step: Analyst clicks Approve/Reject. Everything else automated.

### Core AWS Services

| Service | Purpose | Impact |
| --- | --- | --- |
| Textract | AI document reader | 95-99% accuracy on Mexican IDs. 10 min → 30 sec |
| Lambda | Serverless processing | Auto-triggered functions. $0.20 per 1M requests |
| RDS | Customer database | Replaces Excel. Millions of records |
| Fraud Detector | AI fraud prevention | 2% → 0.6% fraud rate (saves $198k/month) |
| Step Functions | Workflow orchestration | Visual workflow + approval routing |
| S3 | Document storage | $0.023/GB/month. Never lose documents |
| API Gateway | Security gate | Authentication + access control |
| Cognito | User authentication | Customer/staff separation |

### Architecture Flow

Customer → Web App → API → Lambda Functions
                              ↓
           [S3] [Textract] [RDS] [Fraud Detector]
                              ↓
                      Step Functions
                              ↓
         Route by Risk: High/Medium/Low
                              ↓
                    Analyst Dashboard
                              ↓
                [Update ERP] [Send Email]

## Cost Analysis

### Current vs. AWS Costs

| Category | Current | With AWS | Savings |
| --- | --- | --- | --- |
| Staff Labor | $7,570 | $3,645 | $3,925 |
| Lost Applications | $90,000 | $27,000 | $63,000 |
| Fraud Losses | $283,500 | $85,500 | $198,000 |
| AWS Operating | $0 | $300 | -$300 |
| TOTAL | $381,070 | $116,445 | $264,625 |

### AWS Operating Costs: $300/month

| Service | Monthly Cost |
| --- | --- |
| Textract (45k pages) | $135 |
| RDS (db.t3.small) | $36 |
| Fraud Detector | $23 |
| CloudWatch | $15 |
| S3, Amplify, Step Functions, Lambda | $20 |
| API Gateway, SES, Cognito | $0 (free tier) |
| TOTAL | $229 (~$300 w/buffer) |

### ROI Summary

| Metric | Amount |
| --- | --- |
| Monthly Savings | $264,625 USD |
| Annual Savings | $3,175,500 USD |
| Annual AWS Cost | $3,600 USD |
| Annual ROI | 88,208% |
| Payback Period | ~4 days |

$1 spent on AWS = $882 saved

### Mexican Context

- Salaries: 2026 Mexican banking wages (Glassdoor/Indeed)

- Loan amounts: $2k-5k average (Banco de México)

- Fraud rates: 2% (CNBV industry average)

- Conservative estimate range: $142k-312k/month savings

## Implementation Plan

### 4-Week Timeline

| Week | Focus | Deliverable |
| --- | --- | --- |
| 1 | Foundation: AWS setup, RDS/S3/Cognito, basic React app, first Lambda | Upload document → see extracted data |
| 2 | Intelligence: Textract integration, test 50+ Mexican docs, fraud detection | Complete extraction + validation + fraud pipeline |
| 3 | Workflow: Step Functions, approval dashboard, email notifications | End-to-end workflow working |
| 4 | Polish: CloudWatch monitoring, testing (100+ apps), demo practice | Working demo ready for KPMG |

### Team Structure

Development (2-3): AWS infrastructure, Lambda functions, React frontend, database, testing

Business (2-3): Requirements, business case, project management, change management, presentations

Everyone: Learn AWS basics, understand system, practice demo

### Key Risks

| Risk | Mitigation |
| --- | --- |
| Textract accuracy low | Test 100+ Mexican docs Week 2. Add manual verification if <90% |
| Team availability | Agile approach, redistribute tasks |
| AWS costs exceed free tier | Monitor daily, use student credits, pool $20-30 if needed |
| Demo failure | Record backup video, have screenshot slides |
| Can’t finish in 4 weeks | MVP approach - show architecture + partial demo |

## Next Steps

### This Week

- ☐ Team reviews briefing

- ☐ Prepare 7 questions for Session 2

- ☐ AWS account + student credits

- ☐ Assign roles

- ☐ Create workspace (GitHub, Drive)

### Session 2 Questions (KPMG)

- Approval Criteria: Credit score thresholds? Income/debt-to-income requirements?

- ERP System: Current database? SQL-based? API access?

- Fraud Patterns: Most common fraud types (forged docs, identity theft)?

- Document Formats: PDF/images? Scanned vs. photos? Handwritten?

- Volume Patterns: Peak times (month-end, paydays, seasonal)?

- Compliance: Banking regulations (data retention, audit trails, security)?

- Staff Concerns: Automation worries (job security, training)?

Goal: Gather specifics to refine solution

### Final Deliverables (Week 7)

- Live working demo

- Business case presentation

- Architecture diagrams

- Updated cost/ROI analysis

- Implementation roadmap

- Change management strategy

## Key Differentiators

### Why We’ll Win

- Real Working Prototype - Functional AWS system, not PowerPoint

- Enterprise Technology - Production-ready AWS services KPMG clients use

- Realistic Business Case - Mexican salaries/fraud rates, conservative estimates

- Professional Approach - Humans control credit decisions, comprehensive plan

- Complete Solution - Technology + change management + implementation

### Our Secret Weapon: Amazon Textract

vs. Low-Code Tools: - Most teams: N8N, Zapier, Airtable ($30k-75k/month for 15k apps) - Us: Enterprise AI ($300/month) - 100x cheaper + enterprise-grade

Textract handles Mexican IDs with 95-99% accuracy - purpose-built for document extraction.

## Why Act Now

Every month of delay = $381,000 lost - 1,500 customers to competitors - 189 fraud cases - Staff burnout

3 months of “analysis” = $1.14M lost

System pays for itself in 4 days.

## Quick Reference

### Key Metrics

| Metric | Current | AWS | Change |
| --- | --- | --- | --- |
| Time | 1 week | 2 hours | -97% |
| Cost/month | $381k | $116k | -$265k |
| Abandonment | 10% | 3% | -7% |
| Fraud | 2% | 0.6% | -70% |
| Staff | 6-8 | 2-4 | -50% |

### AWS Services Simplified

- Textract = AI reads PDFs (like Google Lens++)

- Lambda = Auto-triggered code (cloud Excel macros)

- RDS = Database (Excel for millions of rows)

- S3 = Cloud storage (Google Drive for apps)

- Step Functions = Workflow manager (working flowchart)

- Fraud Detector = AI security guard

### Resources

- AWS Training: aws.amazon.com/training/

- Student Credits: aws.amazon.com/education/awseducate/

- React: react.dev/learn

Document Version: 1.0 | Updated: Feb 15, 2026

Bottom Line: $381k/month problem. $300/month solution. That’s our story.